CISCO NSO

Post-Installation Checklists

Standard NSO  ·  Layered Service Architecture (LSA)

Why  ·  What  ·  How  ·  When

Telecom Network Automation Team  |  Version 1.0

| Critical — Must verify before go-live | Recommended — Best practice | Optional — Environment specific |
| --- | --- | --- |

# SECTION 1 — Cisco NSO: Post-Installation Checklist

## 1.1  Overview

| WHY | After installing Cisco NSO, a structured verification checklist ensures the platform is correctly configured, all components are operational, and the environment is production-ready. Skipping checks leads to silent failures discovered only during device onboarding or service deployment. |
| --- | --- |

| WHAT | This checklist covers: process health, CDB integrity, NED loading, port accessibility, authentication, device sync, licensing, logging, and backup procedures. |
| --- | --- |

| HOW | Each item specifies the exact CLI command or configuration file to inspect. Run checks sequentially — earlier items are prerequisites for later ones (e.g. NSO must be running before testing NETCONF login). |
| --- | --- |

| WHEN | Execute this checklist immediately after installation, before onboarding any production devices or deploying any services. Re-run after upgrades, patches, or configuration changes. |
| --- | --- |

### NSO Installation Architecture — Key Components

Understanding these components helps interpret each checklist item:

- NCS Daemon (ncs): The core NSO process that manages all orchestration, CDB, and northbound interfaces.

- CDB (Configuration Database): An in-memory + persistent store holding all device configs and service state. Located in $NCS_RUN_DIR/cdb/.

- NEDs (Network Element Drivers): Plug-in packages that translate NSO operations to device-specific protocols (CLI, NETCONF, SNMP).

- Northbound Interfaces: CLI (SSH port 2022), RESTCONF/NETCONF (port 8080/8443), and WebUI.

- AAA (Authentication, Authorisation, Accounting): Controls who can access NSO and what they can do. Configured in ncs.conf or via LDAP/TACACS+.

- ncs.conf: Master configuration file for NSO — defines ports, CDB path, log path, TLS certificates, HA settings.

## 1.2  Detailed Checklist

| # | Check Item | Why (Purpose) | What to Verify | How to Check | When | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Verify NSO Process Status | Confirm NSO daemon is running; without it, no services are orchestrated. | ncs process is up and listening | systemctl status ncs OR ncs --status | Immediately post-install | Critical |
| 2 | Check NCS Version & Build | Ensure the correct licensed version is installed, matching design docs. | Version string matches target release (e.g. 5.7.x) | ncs --version OR ncs_cmd -c 'show ncs-state version' | First login | Critical |
| 3 | Validate ncs.conf File | Misconfigured ncs.conf causes startup failures and port conflicts. | No syntax errors; correct paths, ports, TLS settings | ncs --check-config (must return OK) | Before first start | Critical |
| 4 | Verify CDB (Config DB) Integrity | CDB stores all device and service data; corruption causes data loss. | CDB loads cleanly with no error in logs | Check logs/ncs.log for 'CDB' errors on startup | Post-start | Critical |
| 5 | Confirm Port Accessibility | Management interfaces (NETCONF, CLI, REST) must be reachable. | Ports 2022 (SSH/NETCONF), 8080/8443 (REST/Web UI) open | netstat -tlnp ¦ grep ncs OR ss -tlnp | Post-start | Critical |
| 6 | Test CLI / NETCONF Login | Validates authentication stack and YANG model loading. | Successful login with admin credentials | ssh -p 2022 admin@localhost then 'show ncs-state' | Post-start | Critical |
| 7 | Load & Verify NEDs | NEDs (Network Element Drivers) enable device communication; missing NEDs = no device management. | All required NEDs appear in 'show packages' | In NSO CLI: show packages package oper-status | Post-install, pre-device onboard | Critical |
| 8 | Add & Sync a Test Device | Proves end-to-end connectivity: NSO → device. | Device syncs without error (sync-result true) | devices device <name> sync-from (in NSO CLI) | Before production onboarding | Critical |
| 9 | Validate AAA Configuration | Prevents unauthorised access; ensures role-based access control works. | Admin, oper, and read-only roles function correctly | Test login with each role; check authorization failures in audit.log | Post-install | Critical |
| 10 | Check License Status | Unlicensed NSO is restricted; some features locked. | Valid license loaded, no expiry warnings | show ncs-state loaded-data-models OR check ncs.conf license block | Post-install | Critical |
| 11 | Review Log File Locations | Logs are essential for troubleshooting; must be writable and rotated. | logs/ncs.log, logs/audit.log, logs/devel.log present and writable | ls -lh $NCS_DIR/logs/ OR configured log path | Post-install | Recommended |
| 12 | Verify Backup / Restore Procedure | CDB and configs must be recoverable after failure. | ncs-backup completes and restore is tested | ncs-backup then test restore in non-prod | Before go-live | Recommended |
| 13 | Confirm High-Availability (if applicable) | HA setup must be verified before production to prevent split-brain. | Primary and secondary nodes sync; failover works | show ha in NSO CLI; trigger manual failover | Before go-live (HA deployments) | Recommended |
| 14 | Test RESTCONF / REST API | Many automation tools use RESTCONF; must be validated. | HTTP 200 on GET /restconf/data/ | curl -u admin:admin http://localhost:8080/restconf/data/ | Post-start | Recommended |
| 15 | Review Directory Permissions | Wrong permissions on state/ or logs/ cause runtime write failures. | ncs user owns all NSO runtime directories | ls -la $NCS_RUN_DIR (check owner = ncs or configured user) | Post-install | Recommended |
| 16 | Confirm Python/Java VM (if used) | Service packages may use Python or Java; wrong VM version = package load failure. | Python 3.x / JDK version matches NED/package requirements | python3 --version; java -version; check package logs | Pre-NED load | Optional |
| 17 | Document Installed Packages | Provides baseline for change management and auditing. | List of NEDs and service packages with versions | show packages package ¦ display xml (export to file) | Post-install | Optional |

## 1.3  Common Post-Install Issues & Fixes

| Issue 1 | NSO fails to start → Check ncs.conf syntax with: ncs --check-config. Review $NCS_DIR/logs/ncs.log for the specific error line. |
| --- | --- |

| Issue 2 | NED shows oper-status ERROR → Package may be compiled for a different NSO version. Recompile NED: cd packages/<ned>; make clean all then reload packages. |
| --- | --- |

| Issue 3 | Port 2022 not reachable → Firewall blocking. Check iptables -L or firewall-cmd --list-ports. Ensure ncs.conf SSH address binding is correct. |
| --- | --- |

| Issue 4 | Device sync-from fails → Wrong credentials or SSH host-key mismatch. Use: devices device <name> ssh fetch-host-keys then retry sync-from. |
| --- | --- |

| Issue 5 | CDB corruption on restart → Restore from ncs-backup snapshot or use: ncs --with-package-reload --foreground to attempt recovery. |
| --- | --- |

# SECTION 2 — Cisco NSO LSA: Post-Installation Checklist

## 2.1  What is LSA and Why Does It Need Its Own Checklist?

| LSA OVERVIEW | Layered Service Architecture (LSA) is a multi-node NSO topology designed for large-scale deployments. It separates customer-facing (CFS) logic from resource-facing (RFS) logic across multiple NSO instances, enabling horizontal scaling to millions of devices. |
| --- | --- |

| CFS Node (Customer Facing) | RFS Node(s) (Resource Facing) | Managed Devices |
| --- | --- | --- |
| • Holds customer/service YANG models • Northbound API entry point • Manages RFS nodes as NETCONF devices • Single pane of glass for operators | • Holds resource/device YANG models • Contains actual NEDs for devices • Multiple RFS nodes scale independently • Each RFS manages a device domain | • Routers, switches, firewalls, etc. • Managed only by RFS (not CFS directly) • Config pushed via NED on RFS |

| WHY LSA CHECKLIST | LSA introduces multiple distributed NSO nodes. A failure anywhere in the chain (CFS → RFS → Device) breaks service delivery. The standard NSO checklist must be run on EACH node, plus additional LSA-specific checks for inter-node connectivity, dispatch maps, and distributed rollback. |
| --- | --- |

| WHEN | Run the Standard NSO checklist (Section 1) independently on every CFS and RFS node first. Then run this LSA-specific checklist to validate the inter-node configuration and end-to-end chain. |
| --- | --- |

## 2.2  LSA Deployment Flow — Check Sequence

Follow this sequence for LSA post-installation validation:

- Install and verify NSO on the CFS node (run Section 1 checklist on CFS).

- Install and verify NSO on all RFS nodes (run Section 1 checklist on each RFS node).

- Install CFS service packages (customer-facing YANG/service logic) on the CFS node.

- Install RFS service packages and NEDs on each RFS node.

- Add each RFS node as a NETCONF device on the CFS node and run sync-from.

- Configure dispatch map / service routing so CFS knows which RFS to use for each service type.

- Provision a test service end-to-end and verify on device.

- Test rollback, error recovery, and logging on all nodes.

## 2.3  LSA-Specific Detailed Checklist

| # | Check Item | Why (Purpose) | What to Verify | How to Check | When | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Verify All NSO Node Processes | LSA has multiple NSO nodes (CFS + RFS); all must be running. | ncs process up on CFS node(s) and all RFS nodes | On each node: systemctl status ncs OR ncs --status | Immediately post-install | Critical |
| 2 | Confirm CFS-to-RFS Connectivity | CFS orchestrates via RFS; any connectivity gap stops service deployment. | CFS can reach each RFS node on NETCONF port 2022 | From CFS node: nc -zv <rfs-ip> 2022 OR ssh -p 2022 admin@<rfs-ip> | Post-install | Critical |
| 3 | Validate CFS Layered Service YANG Models | CFS hosts top-level (customer-facing) service models; missing models break northbound APIs. | CFS packages load with oper-status UP | On CFS CLI: show packages package oper-status | Post-package install | Critical |
| 4 | Validate RFS Resource-Facing Service YANG Models | RFS packages contain device-level logic; incorrect models cause config push failures. | RFS packages load with oper-status UP on each RFS node | On each RFS CLI: show packages package oper-status | Post-package install | Critical |
| 5 | Add RFS Nodes as Devices on CFS | CFS manages RFS nodes as NETCONF devices; they must be onboarded like any device. | Each RFS node appears in CFS device tree and syncs | On CFS CLI: devices device <rfs-node> sync-from | During LSA setup | Critical |
| 6 | Test End-to-End Service Provisioning | Verifies the full LSA chain: CFS model → RFS dispatch → device config. | Service created on CFS propagates to correct RFS and device | Create test service on CFS; verify on RFS and target device | Post-install validation | Critical |
| 7 | Verify Dispatch Map / Service Routing | Dispatch map routes service instances to correct RFS node; wrong map = misrouted config. | Each service type resolves to the correct RFS node | Review dispatch-map YANG or NED settings on CFS; test with sample data | Post-package install | Critical |
| 8 | Check RFS NEDs (Device NEDs on RFS) | RFS nodes must have the right NEDs to push config to physical devices. | All device-type NEDs are installed and UP on each RFS | On each RFS CLI: show packages package oper-status | Pre-device onboarding | Critical |
| 9 | Validate AAA on All LSA Nodes | Each node independently authenticates; a node with bad AAA blocks service push. | Admin and automation roles work on CFS and all RFS nodes | Test SSH login and API calls to each node separately | Post-install | Critical |
| 10 | Test Rollback Across CFS & RFS | Rollback must revert state on all LSA nodes atomically; partial rollback leaves network inconsistent. | Rolling back a service on CFS triggers rollback on RFS and device | Apply service, then rollback in NSO CLI on CFS; verify on RFS | Before go-live | Critical |
| 11 | Review Nano-service / Kicker Configs (if used) | Reactive FASTMAP or kicker-based LSA requires correct event triggers. | Kickers fire correctly and do not loop | Check kicker definitions in CDB; monitor devel.log during test service push | Post-package install | Recommended |
| 12 | Verify Log Files on All Nodes | Distributed LSA means logs are spread; each node must log independently. | logs/ncs.log, audit.log present and writable on each node | On each node: ls -lh $NCS_DIR/logs/ | Post-install | Recommended |
| 13 | Confirm Network Time Sync (NTP) | Distributed LSA with mismatched clocks causes transaction timeouts and log confusion. | All LSA nodes time-sync to same NTP source (within ±1 sec) | timedatectl status OR ntpq -p on each node | Pre-production | Recommended |
| 14 | Backup CFS and All RFS Nodes | Each node has its own CDB; all must be backed up for full recovery. | ncs-backup succeeds on each node; backups stored off-node | Run ncs-backup on CFS and every RFS node; verify backup files | Before go-live | Recommended |
| 15 | Document Node Topology & IP Map | LSA topology is complex; documentation is critical for incident response. | Diagram showing CFS, RFS nodes, managed devices, and ports | Record from deployment runbooks; validate against 'show devices list' on each node | Post-install | Recommended |
| 16 | Verify Resource Allocation (CPU/RAM) per Node | Each NSO node needs adequate resources; under-provisioned RFS = slow commits. | Each node meets minimum specs (typically 8 vCPU, 16 GB RAM for production) | nproc; free -h on each node; compare to Cisco sizing guide | Pre-install (confirm) / Post-install (validate) | Optional |

## 2.4  LSA-Specific Troubleshooting Guide

| LSA Issue 1 | CFS cannot sync-from RFS node → Verify port 2022 open on RFS. Check NED for RFS is installed on CFS (typically cisco-nso-nc NED). Fetch SSH host keys: devices device <rfs> ssh fetch-host-keys. |
| --- | --- |

| LSA Issue 2 | Service created on CFS but not dispatched to RFS → Dispatch map not configured. Review the service YANG model's 'redeploy-util:action' or 'tailf-ncs:device' leaf to ensure it points to the correct RFS device. |
| --- | --- |

| LSA Issue 3 | RFS package oper-status shows ERROR → Package compiled for wrong NSO version. Recompile against RFS node's NSO version. Check: ncs --version on RFS vs. the NED's Makefile target. |
| --- | --- |

| LSA Issue 4 | Rollback on CFS does not revert device config → The RFS nano-service or kicker is not wired to the CFS service. Check CDB on RFS for stale service instances. Manual cleanup: request service <name> reactive-re-deploy reconcile. |
| --- | --- |

| LSA Issue 5 | Clock drift between CFS and RFS causes transaction timeouts → Align NTP on all nodes. NSO NETCONF transactions include timestamps; large drift triggers timeout. Use: chronyc tracking on each node to verify sync. |
| --- | --- |

# SECTION 3 — Quick Reference Summary

| Check Area | Standard NSO | LSA — CFS Node | LSA — RFS Node(s) | Notes |
| --- | --- | --- | --- | --- |
| Process Health | ncs daemon running | ncs running (CFS) | ncs running (all RFS) | Prerequisite for all others |
| Config Validation | ncs --check-config | Same | Same on each RFS | Run before each start |
| CDB Integrity | Check ncs.log on start | Same | Same on each RFS | Look for CDB errors |
| Port Access | 2022, 8080, 8443 | 2022, 8080/8443 | 2022 (from CFS) | Firewall rules critical |
| NED / Packages | Device NEDs on NSO | CFS service packages | RFS packages + device NEDs | Versions must match |
| Device Sync | sync-from test device | sync-from each RFS node | sync-from managed devices | End-to-end chain test |
| AAA / Auth | Admin + roles tested | Admin + roles on CFS | Admin + roles on each RFS | Each node independent |
| Service Test | N/A (no LSA) | Create service on CFS | Verify service on RFS | Full chain validation |
| Rollback Test | Single-node rollback | Rollback on CFS | Verify revert on RFS + device | Distributed atomicity |
| Backup | ncs-backup on NSO | ncs-backup on CFS | ncs-backup on each RFS | Store off-node |
| Logs | logs/ on NSO node | logs/ on CFS | logs/ on each RFS | All independent log sets |
| NTP / Clock | Recommended | Required for LSA | Required for LSA | All nodes same NTP source |